# PROJECT CLOSURE REPORT: WAKWETU FINOPS PIPELINE

Date: February 21, 2026

Lead Architect: Dan Alwende, PMP

Status: 100% Complete / Production Handover

## 1. Executive Summary

The Wakwetu FinOps project successfully established an automated, serverless pipeline to ingest, transform, and visualize AWS Cloud expenditures. By moving from manual billing audits to an event-driven architecture, the project has achieved near-real-time visibility into departmental spending, enabling immediate ROI analysis and budget accountability.

## 2. Technical Architecture (The "As-Built" Spec)

The solution was designed for high scalability and low cost using a "Lakehouse" pattern:

- Storage Layer: Amazon S3 (wakwetu-finops-data-lake-2026-da) serving as the source of truth for CUR 2.0 Parquet exports.

- Schema Discovery: AWS Glue Crawler utilizing custom IAM roles to catalog 110+ billing metadata columns into the wakwetu_billing_db.

- Analytical Engine: Amazon Athena, optimized with SQL-92 queries to filter out non-usage line items (Tax/Credits).

- Visualization Layer: Amazon QuickSight, connected via Direct Query to ensure data freshness without SPICE overhead.

## 3. Key Milestones & Deliverables

| Milestone | Deliverable | Status |
| --- | --- | --- |
| Data Ingestion | Automated S3 delivery of CUR 2.0 | Validated |
| Cataloging | Glue Crawler schema mapping | Completed |
| Data Cleaning | SQL filtering of $0.00 tax metadata | Optimized |
| BI Reporting | Executive Pie Chart & PDF Export | Delivered |

## 4. High-Value SQL Logic (Query Manifest)

To ensure long-term maintenance, the following optimized query is used for the Executive Dashboard:

SQL

SELECT 
    line_item_product_code AS Service, 
    line_item_usage_type AS Usage_Type,
    sum(line_item_unblended_cost) AS Cost_USD
FROM "wakwetu_billing_db"."data"
WHERE line_item_unblended_cost > 0
GROUP BY 1, 2
ORDER BY Cost_USD DESC;

## 5. Critical Challenges & Resolutions (The SA Value-Add)

This section highlights the technical leadership required to overcome environmental blockers:

- The IAM/S3 Stalemate: Resolved a "failed refresh" bug by manually re-seating IAM policies to allow QuickSight "Write" access to the Athena Query Results bucket.

- Data Integrity: Identified and bypassed a corrupted metadata table by performing a tactical pivot to a Custom SQL data source, ensuring accurate financial reporting.

- Console Navigation: Successfully navigated the 2026 AWS Unified Interface updates to adjust Workgroup "Client-side Overrides."

## 6. Final Financial Impact

Based on the Wakwetu_Cloud_Financials_v1.pdf, the pipeline successfully categorized major spenders (EC2, VPC, S3). The project successfully eliminated the manual overhead of parsing CSVs, reducing report generation time by estimated 95%.